| **Release Version** | | | | **Sprint Number** | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Markabte | | | | 60 | | | |
|
| **Sprint Goal** | | | | | | | |
| User 3rd party Apis and quality improvements | | | | | | | |
|
| **Stories/ PBI Estimates** | | | | | | *Projected* | *Actual* |
| 1. (User) New sprint audit | | | | | | 20 | 20 |
| 1. Hybrid Battery (Lithium) | | | | | | 3 | 5 |
| 1. (All) Body Paint Sketch Error | | | | | | 3 | 5 |
| 1. (All) DTC Clear Run Distance in Computer Scan | | | | | | 5 | inc |
| 1. (Operations) Forms Yellow Marker issue | | | | | | 8 | 13 |
| 1. (All) Add Room temperature image | | | | | | 2 | 0.5 |
| 1. (BE) Tire equation | | | | | | 2 | 1 |
| 1. (BE) Audit Paparazzi Shadows | | | | | | 5 | 5 |
| 1. (BE) New Paparazzi Backgrounds | | | | | | 8 | inc |
| 1. Maqsam Voice Messages | | | | | | 1 | inc |
| 1. Maqsam Dealer Hours | | | | | | 8 | 8 |
| 1. Cosmetic Answer Description & Severity | | | | | | - | 8 |
| **Team (Availability)** | | | | **Estimated Velocity** | | | |
| Baker - 56 hours | | Hamada - 56 hours | | *Projected* | | *Actual* | |
| Thaer - 56 hours | |  | | 65 | | 65.5 (100.01%) | |
|  | |  | |
| **Sprint Period** | | **Daily Scrum** | | **PBI Grooming** | | **Sprint Demo** | |
| *Start Date* | *End Date* | *Start Time* | *End Time* | *Date* | *Time* | *Date* | *Time* |
| 20/3 | 26/3 | 9:30 | 9:45 | 26/3 | 10:00 PM | 27/3 | 4:00 PM |