| **Release Version** | | | | **Sprint Number** | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Markabte | | | | 63 | | | |
|
| **Sprint Goal** | | | | | | | |
| Payment Gateway and bugs | | | | | | | |
|
| **Stories/ PBI Estimates** | | | | | | *Projected* | *Actual* |
| 1. (Buyer) Payment Gateway Integration Pop-up | | | | | | 13 | inc |
| 1. (OPS) Static text not showing in correct location | | | | | | 5 | 5 |
| 1. (OPS) Answer descr. & Answer design | | | | | | 2 | 2 |
| 1. (Buyer) Phone field does NOT take arabic numbers | | | | | | 3 | inc |
| 1. (Operations) Hybrid & Ev groups in one car | | | | | | 5 | 3 |
| 1. (Operations) Deleting empty option sometimes removes point location | | | | | | 5 | 5 |
| 1. (OPS) Bulk Upload Interior answer details | | | | | | 2 | 3 |
| 1. (OPS) Bulk upload of Info files | | | | | | 5 | 3 |
| 1. (Admin) Option description is required for all options | | | | | | - | 0.5 |
| 1. Info files error message | | | | | | - | 2 |
|  | | | | | |  |  |
| **Team (Availability)** | | | | **Estimated Velocity** | | | |
| Baker - 56 hours | | Hamada - 56 hours | | *Projected* | | *Actual* | |
|  | |  | | 40 | | 23.5 (58.75%) | |
|  | |  | |
| **Sprint Period** | | **Daily Scrum** | | **PBI Grooming** | | **Sprint Demo** | |
| *Start Date* | *End Date* | *Start Time* | *End Time* | *Date* | *Time* | *Date* | *Time* |
| 14/4 | 20/4 | 9:30 | 9:45 | 20/4 | 10:00 PM | 21/4 | 4:00 PM |